## Planning Scheduling and Peer Evaluation

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Assignee Name | Email | Task | Duration (hours) | Dependency | Due date | Evaluation |
| Ashton Sims | | [asims30@student.gsu.edu](mailto:asims30@student.gsu.edu) | System Modeling | 4 hours | None | 09/22/20 | 100% |
| Chowdhury Mobin | [cmobin1@student.gsu.edu](mailto:cmobin1@student.gsu.edu) | Use Cases and diagram | 3 hours | Use Cases, Diagrams | 09/21/20 | 100% |
| Karimi Brown | [kbrown237@student.gsu.edu](mailto:kbrown237@student.gsu.edu) | Problem Statement | 2 hours | None | 09/21/20 | 100% |
| Isra Aweis | [iaweis1@student.gsu.edu](mailto:iaweis1@student.gsu.edu) | Use case requirements | 4 hours | Use Case Requirements | 09/22/20 | 100% |
| Hao-Yun Lo  (Coordinator) | [hlo3@student.gsu.edu](mailto:hlo3@student.gsu.edu) | Problem Statement | 3 hours | None | 09/23/20 | 100% |